1) Problem (what’s broken today)

Gift entry depends on people manually hunting down files from many places.
Teams have to monitor multiple sources (DF portals, third-party givers, fundraising platforms), download/export files, then push them to your team so gift entry can happen. This is slow, error-prone, and creates gaps when someone forgets, is out, or exports the wrong thing.

Key pain points

- Too many systems to check, too many logins, too many formats.

- No consistent “new data” detection. People re-check the same places repeatedly.

- Data arrives inconsistently, so gift entry is delayed.

- Some sources are sensitive (bank account), so access needs careful boundaries.

2) Solution options (what you can build)

Think of it as a ladder with rungs (you can stop at any rung and still get value).

Phase 1 Solution: “Auto-Collector” (watch + fetch)

An automated agent/bot that:

- Logs into approved sources (excluding bank at first)

- Checks on a schedule (daily/weekly)

- Downloads new files or pulls new transactions/exports

- Drops them into a central location (SharePoint/Drive/S3) with naming + timestamps

✅ Value: eliminates the manual “go find the files” work.

Phase 2 Solution: “Normalizer” (format to common template)

Add logic (rules + AI where needed) that:

- Reads each source format (CSV, Excel, portal export)

- Maps to your standard gift-entry schema

- Outputs one clean file (or table) in a consistent format

✅ Value: “everything looks the same” before gift entry begins.

Phase 3 Solution: “Gift Entry Assistant” (batch + prepare, human review)

The system:

- Creates batches ready for gift entry

- Flags duplicates, missing fields, weird amounts

- Produces a “review queue” for staff to approve

✅ Value: speeds gift entry while keeping a human in control.

Phase 4 (optional later): “Partial Automation of Entry”

If the gift-entry target system supports APIs/imports:

- Auto-create draft gifts

- Human approves and posts

✅ Value: maximum time savings, but highest governance requirements.

3) Recommended approach (safe + practical)

A) Governance first (non-negotiables)

- Get permission from Les Turner to experiment + confirm ownership/budgeting and who approves access.

- Define which sources are in-scope for Phase 1 (explicitly exclude bank account initially, as transcript suggests).

- Decide success metrics: e.g., “reduce manual file chasing by 80%” + “daily freshness”.

B) Architecture pattern (simple and robust)

- Connector layer: one connector per source (portal/API/SFTP/email export).

- Staging area: central drop zone + audit log.

- Normalization pipeline: map fields to common format.

- Output: append rows into your “master spreadsheet” or a small database table that feeds the spreadsheet.

C) Build in “proof + control”

- Full logging (who/what/when pulled)

- Alerts when something breaks (password change, MFA, file format change)

- Human approval step before anything is posted/entered

4) Cost (ranges you can use for budgeting)

Because we don’t yet know number of sources + complexity, use a tiered estimate:

Tier 1: Pilot (2–3 sources, basic file collection + standard output)

- Effort: ~40–70 hours

- Timeline: ~2–3 weeks

- Tooling: minimal (existing cloud storage + scheduler)

Tier 2: Standard rollout (4–8 sources, collection + normalization + spreadsheet append)

- Effort: ~80–140 hours

- Timeline: ~4–6 weeks

- Tooling: small ongoing compute + monitoring

Tier 3: Advanced (8+ sources, normalization + batch prep + review queue)

- Effort: ~160–260 hours

- Timeline: ~8–10 weeks

- Tooling: more monitoring, possibly a lightweight web UI

Ongoing support (typical): ~5–15 hours/month (source changes, credential rotations, format changes).

5) Project plan (what to do next, step-by-step)

Week 0: Setup + decisions (1–3 days)

Deliverables

- Source inventory (name, access type, export type, frequency, owner)

- Security plan (credentials, MFA approach, least-privilege)

- Confirmation from Les Turner (go/no-go + ownership)

Week 1–2: Phase 1 build (Auto-Collector)

Deliverables

- Working connectors for pilot sources

- Central storage folder structure + naming convention

- “New data” detection (don’t pull duplicates)

- Run schedule + logging + failure alerts

Week 3–4: Phase 2 build (Normalizer)

Deliverables

- Common schema (the gift-entry template)

- Mapping rules per source

- Output file/table + automated spreadsheet append

Week 5–6: Phase 3 build (Batch + Review)

Deliverables

- Batch creation logic (grouping rules)

- Quality checks (duplicates, missing donor info, outliers)

- Review report/queue for staff

Testing (runs alongside)

- Back-test on last 2–3 months of data

- Accuracy validation with staff

- “Break tests” (what if format changes, source is down, etc.)

6) Risks + mitigations (so this doesn’t turn into a haunted robot )

- Credential/MFA complexity: use service accounts where possible; document rotation steps.

- Source format changes: build parsers with tolerant rules + alert on schema drift.

- Overreach into sensitive systems: keep bank account out of scope initially; later add only with explicit approvals + tighter controls.

- False matches/duplicates: keep human review before anything is posted.

7) What I’d propose as your “next meeting” agenda

- Confirm scope: list sources for Phase 1 (excluding bank)

- Confirm output: master spreadsheet format (columns + required fields)

- Confirm frequency: daily/weekly pulls + cutoffs

- Confirm platform choice: lightweight automation stack + LLM only where needed

- Confirm pilot success criteria + timeline